# HealixCare HMS

HMS Scope and Module Roadmap

Version 1.0  |  Confidential  |  Reflects current codebase (hospital-management-system/backend, /frontend)  |  Document Owner: Product Management

# 1. Purpose

This document is an as-built scope record, not a forward-looking proposal. It catalogs the modules that exist today in the HealixCare HMS codebase (backend/routers/, backend/modules/, frontend/src/pages/), their maturity level, and classifies remaining gaps into a forward roadmap (Phase 2 hardening, Enterprise hardening). It supersedes any prior generic roadmap draft for this product.

# 2. Module Inventory (As Implemented)

The backend exposes 35 domain modules under backend/modules/ (refactored, layered router → service → repository) plus 30 legacy single-file routers under backend/routers/ that have not yet been migrated to the modules/ structure. The frontend has 41 page components in frontend/src/pages/ and 14 feature folders in frontend/src/features/.

| # | Module | Backend Location | Maturity |
| --- | --- | --- | --- |
| 1 | Auth (incl. 2FA, sessions) | backend/routers/auth_router.py | Complete |
| 2 | Patients / MPI | backend/modules/patients/, backend/routers/patients.py | Complete |
| 3 | Appointments (OPD scheduling) | backend/modules/appointments/ | Complete |
| 4 | EMR (consultations, vitals, prescriptions, CDS) | backend/modules/emr/ | Complete |
| 5 | IPD (wards, beds, admission, discharge) | backend/modules/ipd/, backend/routers/ipd.py | Complete |
| 6 | Lab | backend/modules/lab/, backend/routers/lab.py | Complete |
| 7 | Radiology | backend/modules/radiology/, backend/routers/radiology.py | Complete |
| 8 | Pharmacy | backend/modules/pharmacy/, backend/routers/pharmacy.py | Complete |
| 9 | OT (Operating Theatre) | backend/modules/ot/, backend/routers/ot.py | Complete |
| 10 | Billing & Payments | backend/modules/billing/, backend/routers/billing.py, payments.py | Complete |
| 11 | Insurance / TPA | backend/routers/tpa.py | Complete |
| 12 | Purchase / Procurement | backend/modules/purchase/, backend/routers/purchase.py | Complete |
| 13 | Inventory (equipment/consumables) | backend/modules/inventory/, backend/routers/inventory.py | Partial — no auto-reorder |
| 14 | HR / Staff | backend/modules/staff/, backend/routers/hr.py | Partial — no attendance auto-calc |
| 15 | Payroll | backend/modules/payroll/ | Partial — no auto tax/allowance calc |
| 16 | Doctor Portal | backend/modules/doctor_portal/ | Complete |
| 17 | Patient Portal | backend/modules/patient_portal/ | Complete |
| 18 | Staff Portal | backend/modules/staff_portal/ | Partial |
| 19 | Queue Management | backend/modules/queue/ | Complete |
| 20 | Advance Booking | backend/modules/advance_booking/ | Complete |
| 21 | Notifications (SMS/WhatsApp/in-app) | backend/modules/notifications/ | Complete |
| 22 | Telemedicine | backend/modules/telemedicine/ | Stub — no embedded video server |
| 23 | AI Assistant (Claude-based clinical decision support) | backend/modules/ai_assistant/ | Complete |
| 24 | ABHA / ABDM (India health ID) | backend/modules/abha/ | Complete |
| 25 | MIS / Analytics | backend/modules/mis/, backend/routers/reports.py | Partial — pre-computed stats only |
| 26 | Admin Hub / Settings | backend/modules/admin_hub/, backend/modules/settings/ | Complete |
| 27 | Audit Trail | backend/modules/audit/ | Complete |
| 28 | Mobile API | backend/modules/mobile/ | Complete (web-responsive, not native) |
| 29 | Control Plane (SaaS tenant provisioning) | backend/control_plane.py | Complete (SaaS mode only) |

# 3. Release Phase Definitions (Forward Roadmap)

## 3.1 Already Delivered (Current State)

Per the maturity column above, the majority of clinical and operational modules are already Complete: Patients, Appointments, EMR, IPD, Lab, Radiology, Pharmacy, OT, Billing, TPA/Insurance, Purchase, Doctor Portal, Patient Portal, Queue, Advance Booking, Notifications, AI Assistant, ABHA, Admin Hub, Audit Trail, Mobile API, and Control Plane (SaaS).

## 3.2 Phase 2 — Hardening of Partial Modules

Targets the modules flagged Partial: Inventory (add auto-reorder thresholds), HR/Staff (attendance auto-calculation), Payroll (automated tax/allowance calculation), Staff Portal (expand self-service scope), MIS/Analytics (move from pre-computed stats toward near-real-time dashboards).

## 3.3 Enterprise — New Capability and Stub Completion

Targets the Telemedicine stub (embed an actual video provider rather than a conference-link placeholder) and capabilities not yet started at all: legacy router migration of the remaining 30 backend/routers/ files into the backend/modules/ layered structure; richer multi-facility/multi-tenant analytics; and any DICOM/HL7-FHIR interoperability beyond the current ABHA-specific integration.

# 4. Module-to-Phase Mapping

| Module / Initiative | Current State | Phase 2 | Enterprise |
| --- | --- | --- | --- |
| Inventory & Procurement | Partial (no auto-reorder) | Add auto-reorder thresholds | Multi-facility inventory transfer |
| HR / Staff | Partial (no attendance auto-calc) | Attendance automation | — |
| Payroll | Partial (manual tax/allowance) | Automated tax/allowance calculation | — |
| Staff Portal | Partial (limited self-service) | Expand leave/roster self-service | — |
| MIS / Analytics | Partial (pre-computed stats) | Near-real-time dashboards | Predictive/cross-facility analytics |
| Telemedicine | Stub (conference-link placeholder) | — | Embedded video provider integration |
| Legacy routers/ → modules/ migration | 30 files un-migrated | Migrate high-traffic routers (billing, pharmacy, lab) | Complete remaining migration |
| Interoperability (HL7/FHIR/DICOM) | Not implemented (ABHA only) | — | Evaluate FHIR export if required by a customer |

# 5. Deployment Scope (As Implemented)

- On-premise: docker-compose.yml — single PostgreSQL database, DEPLOYMENT_MODE=onpremise, license enforced via LICENSE_KEY/LICENSE_EXPIRY.

- SaaS: docker-compose.saas.yml — DEPLOYMENT_MODE=saas, control_plane.py resolves tenant database via X-Tenant-ID header, CONTROL_PLANE_DB_URL stores tenant registry, SUPERADMIN_KEY gates provisioning endpoints.

- Both modes share the same backend and frontend codebase; behavior is switched via the DEPLOYMENT_MODE environment variable read in backend/tenant.py.

# 6. Explicit Gaps (Confirmed Absent in Code)

- No ORM — all SQL is raw, parameterized psycopg2 (see Application Architecture Document for implications).

- No distributed job queue (Celery/Redis) — background jobs run via a single-process APScheduler in backend/scheduler.py.

- No native mobile apps — Mobile API (backend/modules/mobile/) serves the same web-responsive frontend.

- No generic HL7/FHIR interoperability layer — ABHA (backend/modules/abha/) is India-specific and is the only external health-ID integration.

- No WebSocket/real-time updates — frontend uses polling via Axios/TanStack Query, not Socket.IO.

# 7. Roadmap Sequencing Rationale

- Phase 2 priority follows existing module maturity gaps (Partial → Complete) rather than introducing new modules, since core clinical/financial workflows are already built.

- Enterprise priority follows two tracks: technical debt reduction (router→module migration) and genuinely new capability (telemedicine video, deeper analytics).

# 8. Relationship to Other Documents

- Feeds directly into: Feature Backlog with Priority (gap list above becomes backlog items).

- Informs: Role Matrix and Permission Catalog (role_permissions table already implements module-level CRUD permissions).

- Informs: Solution Architecture Document and Deployment Architecture (modular monolith + dual deployment mode already implemented).

# 9. Document Control

| Field | Value |
| --- | --- |
| Document Owner | Product Management |
| Status | Draft v1.0 — grounded in codebase as of 2026-06-24 |
| Source | Codebase inventory of hospital-management-system/backend and /frontend |
| Next Document | Feature Backlog with Priority |